CAREER360 — PROJECT SCOPE & IMPLEMENTATION ROADMAP

PHASE 0 — FOUNDATION

Requirements, HLD, ERD, wireframes, repository, coding standards and environment configuration.

PHASE 1 — AUTHENTICATION & CORE PROFILES

RBAC, student/faculty/coordinator/admin profiles and professional links.

PHASE 2 — ACADEMIC & STUDENT DATA

Semesters, subjects, marks, SGPA/CGPA, attendance, backlogs, skills, projects, certifications, internships and achievements.

PHASE 3 — DASHBOARDS & ANALYTICS

Student dashboard, academic charts, skill visualizations, faculty dashboard and basic placement analytics.

PHASE 4 — PLACEMENT PORTAL

Companies, jobs, drives, eligibility rules, eligible students, applications, selection rounds and placement outcomes.

PHASE 5 — CAREER INTELLIGENCE

Career Readiness Score, target roles, Skill Gap Analyzer, Career Roadmap and Industry Skill Analytics.

PHASE 6 — AI

AI Career Assistant, Resume Analyzer and AI-assisted skill-gap/roadmap explanations.

PHASE 7 — PREPARATION & NOTIFICATIONS

Aptitude, DSA, coding, DBMS/SQL, technical/HR resources, preparation tracking, notifications and calendar.

PHASE 8 — REPORTS, SECURITY & DEPLOYMENT

PDF/Excel/CSV reports, audit logs, security hardening, backups, performance testing and deployment.

MVP CUT LINE

If time is limited, complete through Phase 4 plus basic dashboards. This still demonstrates a complete student-to-placement workflow. Do not allow advanced AI to delay core placement functionality.

DELIVERY RULE

Complete and test each phase before starting the next. Maintain a PROJECT_STATE document containing:

completed phases

completed features

database schema changes

API endpoints

UI screens

known bugs

pending work

architectural decisions

next phase